Project Work Forge: Complete User Guide

Version: 2.1
Date: October 26, 2023

Table of Contents

- Introduction & Welcome

  - 1.1 What is Project Work Forge?

  - 1.2 Key Features at a Glance

  - 1.3 System Requirements

- Getting Started

  - 2.1 Account Creation & Login

  - 2.2 Dashboard Overview

  - 2.3 Setting Up Your Profile

- Core Features & How to Use Them

  - 3.1 Projects: The Foundation

    - 3.1.1 Creating a New Project

    - 3.1.2 Project Dashboard & Navigation

    - 3.1.3 Editing Project Details

    - 3.1.4 Archiving or Deleting Projects

  - 3.2 Task Management

    - 3.2.1 Creating and Assigning Tasks

    - 3.2.2 Setting Priorities, Due Dates, and Dependencies

    - 3.2.3 Using the Kanban Board View

    - 3.2.4 Using the List & Gantt Chart Views

    - 3.2.5 Tracking Task Progress

  - 3.3 Team Collaboration

    - 3.3.1 Inviting Team Members & Setting Roles

    - 3.3.2 Using @Mentions and Notifications

    - 3.3.3 File Sharing & Document Repository

  - 3.4 Communication Hub

    - 3.4.1 Project-Wide Announcements

    - 3.4.2 Task-Specific Comment Threads

    - 3.4.3 Integrated Direct Messaging

  - 3.5 Time Tracking & Reporting

    - 3.5.1 Manual Time Logs vs. Timer

    - 3.5.2 Generating Project Time Reports

    - 3.5.3 Budget vs. Actual Analysis

  - 3.6 Milestones & Goals

    - 3.6.1 Defining Project Milestones

    - 3.6.2 Linking Milestones to Tasks

    - 3.6.3 Celebrating Milestone Completion

- Advanced Features

  - 4.1 Custom Workflows & Statuses

  - 4.2 Advanced Permissions (Admin, Editor, Viewer)

  - 4.3 Automated Email Digests & Notifications

  - 4.4 Template Library for Projects

  - 4.5 API Access & Integrations (Zapier, Slack, etc.)

- Administration & Settings

  - 5.1 Workspace Settings

  - 5.2 Billing & Subscription Management

  - 5.3 Data Export & Backup

- Troubleshooting & FAQ

  - 6.1 Common Login Issues

  - 6.2 "I can't see a project or task."

  - 6.3 Notification Problems

  - 6.4 How to Report a Bug

- Glossary of Terms

- Getting Help & Support

1. Introduction & Welcome

1.1 What is Project Work Forge?
Project Work Forge is an all-in-one project management and collaboration platform designed to help teams plan, execute, and deliver work successfully. It combines task management, team communication, time tracking, and reporting into a single, intuitive interface.

1.2 Key Features at a Glance

- Project & Task Management: Create projects, break them into tasks, set deadlines, and assign owners.

- Multiple Views: Visualize work your way with Kanban Boards, Task Lists, Gantt Charts, and Calendar views.

- Team Collaboration: Invite members, share files, and communicate directly within the context of your work.

- Time Tracking: Log hours against tasks and projects for accurate reporting and billing.

- Customizable Workflows: Adapt the tool to your team's unique process.

- Comprehensive Reporting: Gain insights with visual reports on progress, time, and budget.

1.3 System Requirements

- Browser: Latest version of Chrome, Firefox, Safari, or Edge.

- Internet Connection: Required for web and mobile app use.

- Mobile Apps: Available for iOS (13+) and Android (9+).

2. Getting Started

2.1 Account Creation & Login

- Navigate to app.projectworkforge.com.

- Click "Sign Up Free."

- Enter your full name, work email, and a secure password.

- Check your email to verify your account.

- Return to the login page and enter your credentials.

2.2 Dashboard Overview
Upon first login, you will see your main Dashboard:

- "My Tasks": A personalized list of all tasks assigned to you, organized by due date.

- "Active Projects": Quick-access cards for projects you are a member of.

- "Recent Activity": A feed showing the latest updates across your projects.

- "Quick Create" Button (+): The primary button to create a new project, task, or announcement.

2.3 Setting Up Your Profile
Click your avatar in the top-right corner > "My Profile."

- Upload a profile picture.

- Add your job title and contact information.

- Set your Notification Preferences (e.g., email digest frequency, @mention alerts).

3. Core Features & How to Use Them

3.1 Projects: The Foundation
3.1.1 Creating a New Project:

- Click the "+" button > "New Project."

- Enter a Project Name (e.g., "Q4 Website Redesign").

- (Optional) Add a description, set a start/end date, and choose a project template.

- Click "Create Project."

3.1.2 Project Dashboard:
Each project has its own dashboard with tabs: Overview, Tasks, Board, Files, Messages, Time, Reports.

3.2 Task Management
3.2.1 Creating a Task:

- From the Project Tasks tab, click "+ Add Task."

- Enter a clear title (e.g., "Draft homepage wireframes").

- Assign it to a team member.

- Set a Due Date and Priority (Low, Medium, High, Critical).

- Add a detailed description, checklist, or attach files.

3.2.2 Using the Kanban Board:
Navigate to the Board tab. Drag and drop task cards between columns (e.g., "To Do," "In Progress," "Review," "Done"). To customize columns, click "Configure Columns."

3.2.3 Tracking Progress:
Update the "% Complete" field on any task, or change its status on the Board. All changes are logged in the task's Activity History.

3.3 Team Collaboration
3.3.1 Inviting Members:
Inside a project, click "Settings" > "Members." Enter an email address and select a role (Admin, Editor, Viewer). An invitation email will be sent.

3.3.2 Using @Mentions:
Type @ followed by a username in any comment or description. That person will receive a notification.

3.3.3 File Sharing:
Go to the Files tab. Drag and drop files or click "Upload." You can organize files into folders and preview many common formats (PDF, images, docs) directly in the app.

3.4 Communication Hub
3.4.1 Project Announcements:
Use the "Messages" tab to post important updates visible to all project members. Ideal for weekly statuses or major decisions.

3.4.2 Task Comments:
Click on any task to open its detail pane. Use the Comments section at the bottom for focused, task-specific discussions.

3.5 Time Tracking
3.5.1 Logging Time:

- Open a task.

- In the "Time Log" section, click the timer icon to start/stop a live timer, OR click "Log Time" to enter hours manually.

- Add a note describing the work done (e.g., "Client revisions").

3.5.2 Viewing Reports:
Go to the project's Reports tab. Select "Time Summary" to see a breakdown of hours logged by member, task, or date range.

3.6 Milestones & Goals
3.6.1 Creating a Milestone:
In the Tasks list view, click "+ Add" and select "Milestone." Give it a name and a target date. Milestones appear as bold diamonds on the Gantt chart.

4. Advanced Features

4.1 Custom Workflows
Admins can create custom task statuses. Go to Workspace Settings > Task Management. Add, rename, or reorder status columns to match your team's process (e.g., "Backlog," "Dev Ready," "QA," "Deployed").

4.2 Advanced Permissions

- Admin: Full control. Can edit project settings, delete, manage members.

- Editor: Can create/edit tasks, log time, upload files, comment.

- Viewer: Read-only access. Can view but not make changes.

4.3 Automated Email Digests
Set your preferred digest (Daily/Weekly) in Profile > Notifications. The digest summarizes completed tasks, upcoming deadlines, and recent activity.

5. Administration & Settings

5.1 Workspace Settings
Accessible only by workspace owners/admins via the main navigation sidebar. Here you can:

- Manage the entire member directory.

- Configure security and single sign-on (SSO).

- Create and manage project templates.

5.2 Data Export
Project Admins can export project data. Go to Project Settings > Advanced > Export Project Data. Select the format (CSV, PDF) and data types (Tasks, Time Logs, Files list).

6. Troubleshooting & FAQ

Q1: I forgot my password.
A: Click "Forgot Password?" on the login page. Follow the instructions in the email sent to you.

Q2: I was invited to a project but can't see it.
A: Ensure you are logged into the correct account (the email that received the invite). If the issue persists, ask the project admin to re-send the invitation.

Q3: Notifications are not appearing in my email.
A: 1) Check your spam/junk folder. 2) Verify your notification settings in your Profile. 3) Ensure your email client is not blocking images or links from our domain.

Q4: How do I report a bug or request a feature?
A: Click the "Help" (?) icon in the bottom-left corner of the app and select "Contact Support." Please describe the issue in detail, including steps to reproduce it and screenshots if possible.

7. Glossary of Terms

- Workspace: The top-level container for your organization, containing all projects and members.

- Project: A container for all tasks, files, and communication related to a specific initiative or goal.

- Task: A single unit of work with an assignee and due date.

- Subtask: A smaller, child task that breaks down a larger task.

- Milestone: A significant checkpoint or goal in a project timeline.

- Kanban Board: A visual workflow tool using columns and cards to represent work stages and tasks.

8. Getting Help & Support

We are committed to your success.

- In-App Guide: Click the Help (?) icon for contextual guides.

- Knowledge Base: For detailed articles, visit: support.projectworkforge.com

- Email Support: support@projectworkforge.com (Response within 24 hours on business days)

- Live Chat: Available to all paid plans during business hours (9 AM - 6 PM EST).

Thank you for choosing Project Work Forge! We are excited to be part of your team's journey to greater productivity and success.